JUDICIAL BRANCH INFORMATION TECHNOLOGY STATUS REPORT

Report to Law and Justice Interim Committee

Submitted by Office of Court Administrator

Montana Supreme Court

August 2010

This report is submitted in compliance with section 3-1-702, MCA, which requires the court administrator to report to the Law and Justice Interim Committee on the status of development and procurement of information technology (IT) within the Judicial Branch.  The report provides a Judicial Branch IT profile and a progress report on recent IT projects.

Judicial Branch IT Profile

The Office of Court Administrator (OCA) provides technology services through the Court Technology Program to 994 users within the Supreme Court, the Water Court, 56 District Courts, 7 Municipal Courts, 65 Justices Courts, and 90 City Courts.  This support includes the purchase, installation, networking, and maintenance of computers and office software and the deployment, training, and maintenance of court case management systems.  In addition, the OCA provides support for courtroom technology, including interactive video, court reporting and recording equipment, sound systems, and other technologies found in the courtroom.

The Supreme Court’s Commission on Technology provides guidance and oversight to the court technology program.  The Commission on Technology prepares the information technology strategic plan and monitors performance of the plan throughout the year. The current plan is available at:  http://www.courts.mt.gov.

The table on the following page lists the major IT projects for the Judicial Branch during the 2011 biennium.

Judicial Branch IT Projects and Accomplishments – 2011 Biennium

| Courtroom Technology & Interactive Video | An AARA/Byrne grant through the Montana Board of Crime Control allowed the Judicial Branch to add interactive video conferencing in the Chouteau, Big Horn, McCone, Judith Basin, Prairie, Sheridan, Powder River, Garfield, Carter and Wheatland County Courthouses. The new interactive video sites use the state’s enhanced SummitNet II network allowing data and video to be transmitted over the same network. The Department of Administration greatly assisted in this effort. Sound systems were upgraded in three courtrooms in Dawson, Richland and Beaverhead Counties. Courtroom technology preparation for the new judges and their support staff approved by the 2009 Legislature continues with a targeted completion date of January 2011. |
| --- | --- |
| Justice Integration | Working together with the Departments of Justice, Corrections and Transportation, pilot projects were implemented to improve the electronic exchange of information (e.g., citations, dispositions, hearings and other court orders) between justice agencies. |
| Court Case Management | The initial rollout of the FullCourt case management system for courts of limited jurisdiction and district courts was completed in April 2009. Since that time, Court IT staff have worked with the Automation Committees of the Courts of Limited Jurisdiction and Clerks of District Court to improve and standardize jury, document, reporting and case management processes in Montana courts. A central reporting system was deployed for drug court personnel to report and conduct program evaluations. |
| Electronic Filing | The Electronic Filing Workgroups completed their functional requirement reports for the Electronic Filing Task Force. A request for proposals for implementing an e-filing system is being developing. Work continues on the electronic filing of citations, complaints and informations by law enforcement and prosecutors. |
| Public Access | The Clerk of the Supreme Court led an effort to provide public access to the Supreme Court’s docket through the Judicial Branch website. The docket includes the full public docket and associated documents for Supreme Court cases dating back to 2006. The State Law Librarian was a lead member of the steering committee that created the Indian Law Portal (http://indianlaw.mt.gov), which provides electronic access to a wide range of information including tribal court opinions, constitutions, water rights and gaming compacts, fish and game regulations, and codes. |